## Slide 1: RentFlow Phase 1 Roadmap
Goal: Build the backend feature-by-feature.
Rule: Every feature must compile, run, and be tested before moving on.

## Slide 2: Overall Development Flow
1. Spring Boot Project Setup ✅
2. Configure PostgreSQL ✅
3. BaseEntity ✅
4. Property Module
5. Unit Module
6. Authentication & User
7. Manager Assignment
8. Lease Module
9. Invoice Module
10. Payment Module
11. Receipt Module
12. Notifications
13. Dashboard
14. Scheduler
15. Documentation & Cleanup

## Slide 3: Property Module
• PropertyType enum
• PropertyStatus enum
• Property Entity
• Repository
• DTOs
• Mapper
• Service
• Controller
• Test in Postman
• Git Commit

## Slide 4: Unit Module
• Unit Entity
• Link Unit → Property
• CRUD APIs
• Validation
• Test & Commit

## Slide 5: Authentication & Users
• User Entity
• Roles (OWNER, MANAGER, TENANT)
• Spring Security
• JWT
• Login API
• Protect APIs

## Slide 6: Business Modules
• Manager Assignment
• Lease
• Invoice Generation
• Payment
• Receipt
• Notification

## Slide 7: Final Phase
• Dashboard APIs
• Scheduler (monthly invoices)
• Swagger
• Global Exception Handler
• API Response Wrapper
• README
• Architecture Docs
• GitHub polish